EUC Audit Readiness Reporting and Automation

Architecture Approach

Device Configuration | Encryption | Vulnerability | Patch | Asset Lifecycle | Software Lifecycle | Evidence Repository

Document purpose Define the recommended architecture, data model, integration pattern, governance controls, and phased implementation approach for a repeatable EUC audit-readiness reporting capability.

Prepared for: Fiserv End User Computing

Prepared by: Alldyn Group

Date: July 2026

# Table of Contents

1. Executive Summary

2. Architecture Principles

3. Target Solution Architecture

4. Data Source and Integration Architecture

5. Canonical Reporting Data Model

6. Device Identity and Data Correlation

7. Power BI Semantic and Presentation Architecture

8. Security, Access, and Compliance

9. Evidence Repository Architecture

10. Data Quality and Operational Controls

11. Delivery Phases

12. Roles and Governance

13. Risks and Mitigations

14. Success Criteria and Recommended Next Steps

# 1. Executive Summary

The recommended solution is a reusable EUC audit-readiness data product rather than a collection of independently built reports. The architecture consolidates endpoint, security, lifecycle, software, exception, and evidence data into a governed reporting model that can support operational monitoring, recurring audit requests, and point-in-time evidence production.

The solution should use the Cyber data lake as the primary integration and historical retention layer. Power BI should consume curated reporting tables and should not be responsible for source-system correlation, historical retention, or complex compliance-rule execution. This separation allows audit logic to be repeatable, traceable, and independently validated.

Create a canonical device identity that reconciles Intune, JAMF, MDM, CrowdStrike, Tanium, Tenable, ServiceNow, and other records.

Retain historical snapshots so prior audit periods can be reproduced exactly.

Manage control definitions, thresholds, exception rules, and remediation SLAs through governed metadata.

Publish a certified Power BI semantic model that supports executive dashboards, detailed operational views, and formal evidence exports.

Create a SharePoint-based repository for controlled documents, recurring evidence, process flows, and normalized RFI packages.

Expose data quality and source freshness so missing data is never mistaken for compliance.

Recommended architecture decision Use the data lake and curated reporting layer as the system of record for reporting logic. Use Power BI as the semantic, visualization, and consumption layer. Use SharePoint as the controlled evidence and documentation repository.

# 2. Architecture Principles

| Principle | Application |
| --- | --- |
| Authoritative-source alignment | Each attribute and control must have an identified authoritative source. Where sources conflict, precedence rules must be documented. |
| Historical reproducibility | Audit evidence must be reproducible for a prior date or reporting period. Current-state APIs alone are insufficient. |
| Metadata-driven controls | Controls, thresholds, expected values, applicability, and remediation SLAs should be maintained as data instead of embedded across report visuals. |
| Traceability | Every dashboard metric and evidence row should retain the originating source system, source record, collection timestamp, and transformation version. |
| Separation of concerns | Ingestion, normalization, compliance evaluation, semantic modeling, visualization, and evidence retention should be separate architectural layers. |
| Data-quality transparency | Unknown, stale, unmatched, and not-applicable records must be reported explicitly rather than forced into compliant or non-compliant status. |
| Reusable semantic model | Common dimensions and measures should be centrally defined and reused across all dashboards. |
| Least privilege | Access to source data, dashboards, and exported evidence must follow business need, data classification, and row-level security requirements. |

# 3. Target Solution Architecture

SOURCE SYSTEMS Intune ¦ JAMF ¦ MDM ¦ GPO ¦ CrowdStrike ¦ Tanium ¦ Tenable ¦ Wiz ¦ ServiceNow ¦ SharePoint

INGESTION AND LANDING Scheduled APIs, exports, data lake pipelines, batch metadata, source preservation

NORMALIZATION AND CORRELATION Device identity resolution, software normalization, control mapping, organizational enrichment

CURATED REPORTING LAYER Shared dimensions, historical snapshots, compliance facts, exceptions, evidence register

POWER BI SEMANTIC MODEL Certified datasets, measures, row-level security, refresh monitoring, reusable audit logic

CONSUMPTION Executive dashboards ¦ Operational views ¦ Audit exports ¦ Paginated reports ¦ Alerts ¦ RFI evidence packages

## 3.1 Architectural Layers

| Layer | Responsibility |
| --- | --- |
| Source systems | Operational systems that originate device, configuration, vulnerability, lifecycle, software, exception, and document data. |
| Ingestion and landing | API, file, database, or platform-native ingestion into the Cyber data lake. Raw data is retained without changing the source meaning. |
| Normalization and correlation | Standardization of identifiers, status values, software names, organizational attributes, severity, and control terminology. |
| Curated reporting layer | Star-schema dimensions and fact tables optimized for historical reporting, compliance evaluation, and audit exports. |
| Power BI semantic layer | Certified dataset containing relationships, calculations, KPI definitions, row-level security, and reusable business measures. |
| Consumption and evidence | Dashboards, paginated reports, CSV exports, scheduled evidence packages, alerts, and SharePoint records. |

## 3.2 Data Processing Zones

| Zone | Purpose | Examples |
| --- | --- | --- |
| Bronze / Raw | Preserve source extracts and provide ingestion traceability. | Raw Intune devices, JAMF inventory, Tenable findings, Tanium patch records, ServiceNow assets. |
| Silver / Standardized | Clean and normalize source data while retaining source keys. | Normalized hostname, serial number, OS, user, severity, status, software title. |
| Gold / Curated | Provide reporting-ready dimensions, facts, snapshots, and compliance outcomes. | Dim_Device, Dim_Control, Fact_Configuration, Fact_Encryption, Fact_Vulnerability. |
| Semantic / Certified | Provide business measures and governed reporting behavior. | Compliance percentages, latest snapshot, SLA breaches, trend measures, RLS. |
| Evidence / Retained | Store approved reports and supporting artifacts for audit periods. | Monthly PDF, CSV evidence export, meeting deck, attestation, exception approval. |

# 4. Data Source and Integration Architecture

| Domain | Primary Sources | Data Supplied |
| --- | --- | --- |
| Device management | Intune, JAMF, MDM | Device inventory, management status, OS, configuration, last check-in, compliance state. |
| Windows policy | GPO, Intune | Policy definitions, assignment, expected settings, result status. |
| Endpoint security | CrowdStrike, Tanium | Agent coverage, protection state, encryption, patch posture, endpoint telemetry. |
| Vulnerability | Tenable, Tanium, Wiz | CVE findings, severity, detection age, remediation state, SLA status. |
| Identity and passwordless | Entra ID, Intune, JAMF | FIDO2 registration, device capability, authentication method, enforcement status. |
| Asset and lifecycle | ServiceNow CMDB and Asset | Asset ownership, status, purchase, assignment, lost/stolen, disposal, sanitization. |
| Software lifecycle | ServiceNow, packaging platform | Request, approval, packaging, deployment, EOL, OOS, retirement. |
| Exceptions and risk | ServiceNow GRC or risk register | Exception approval, compensating control, expiration, risk record. |
| Evidence repository | SharePoint | Policies, standards, procedures, meeting evidence, process diagrams, review status. |

## 4.1 Integration Patterns

| Pattern | Use | Architecture Guidance |
| --- | --- | --- |
| API ingestion | Preferred for Intune, ServiceNow, CrowdStrike, and supported platforms. | Use service principals, managed identities, pagination, incremental extraction, and retry controls. |
| Data-lake file delivery | Use where Cyber already receives source-system data. | Adopt existing curated feeds where they meet freshness, completeness, and traceability requirements. |
| Database or warehouse access | Use for approved enterprise data products. | Prefer read-only views or published data products over direct operational database access. |
| Scheduled export | Use when no reliable API or approved connector is available. | Automate generation, delivery, validation, naming, and retention; avoid manual downloads. |
| SharePoint list/library metadata | Use for controlled document and RFI records. | Report on metadata rather than attempting to parse document contents in Power BI. |

## 4.2 Ingestion Metadata

Source system and source object name.

Source record identifier and source update timestamp.

Extraction timestamp and pipeline batch identifier.

Record count, rejected count, and duplicate count.

Schema version and transformation version.

Data classification and retention category.

Expected refresh frequency and source freshness threshold.

# 5. Canonical Reporting Data Model

The reporting model should use a star schema with shared dimensions and domain-specific fact tables. Shared dimensions ensure that platform, business unit, region, control, software, and date filters behave consistently across all dashboards.

## 5.1 Core Dimensions

| Dimension | Grain | Purpose |
| --- | --- | --- |
| Dim_Date | One row per calendar date | Time intelligence, monthly and quarterly reporting, evidence periods. |
| Dim_Device | One row per canonical device | Authoritative endpoint population and organizational context. |
| Dim_Organization | One row per organizational node | Division, business unit, cost center, CIO organization, support group. |
| Dim_Region | One row per reporting geography | Region, country, office, regulatory jurisdiction. |
| Dim_Platform | One row per platform or OS family | Windows, macOS, iOS, Android, supported versions, management tool. |
| Dim_Control | One row per audit or compliance control | Control definition, standard, threshold, criticality, applicability, SLA. |
| Dim_Software | One row per normalized software product | Publisher, title, approval state, current version, EOL and OOS dates. |
| Dim_SourceSystem | One row per source system | System owner, data owner, authoritative domains, freshness expectations. |

## 5.2 Fact Tables

| Fact Table | Recommended Grain | Primary Use |
| --- | --- | --- |
| Fact_DeviceConfiguration | Device x control x snapshot date | Baseline compliance, agent state, firewall, antivirus, passwordless, drift. |
| Fact_Encryption | Device x snapshot date | BitLocker, FileVault, recovery escrow, portable media, exceptions. |
| Fact_Vulnerability | Device x vulnerability finding x observation date | CVE detail, severity, age, SLA, remediation, unscored findings. |
| Fact_Patch | Device x patch or device x snapshot date | Missing patches, release level, patch age, SLA compliance. |
| Fact_DeviceLifecycle | Device x lifecycle event | Onboarding, assignment, lost/stolen, sanitization, disposal, EOL exception. |
| Fact_SoftwareInventory | Device x software installation | Installed version, approval state, support and EOL compliance. |
| Fact_SoftwareWorkflow | Software request or lifecycle record | Request, assessment, approval, packaging, pilot, production, retirement. |
| Fact_Exception | Approved exception | Control or device exception, approver, duration, risk record, compensating control. |
| Fact_EvidenceRegister | Evidence artifact | Document owner, review cycle, control mapping, SharePoint location, evidence period. |
| Fact_DataQuality | Source x rule x run | Completeness, duplication, timeliness, correlation, rejection, freshness. |

## 5.3 Compliance Status Model

| Status | Definition |
| --- | --- |
| Compliant | Observed value satisfies the applicable control and the evidence is sufficiently current. |
| Non-Compliant | Observed value fails the control and no valid exception applies. |
| Excepted | The control fails, but a current, approved exception applies. |
| Unknown | Required data is absent, stale, invalid, or cannot be correlated. |
| Not Applicable | The control does not apply to the platform, device class, or business context. |
| Not Evaluated | The record has not yet been processed for the reporting period. |

Important reporting rule Unknown and stale data must not be counted as compliant. Reports should show both compliance percentage and evaluation coverage percentage.

# 6. Device Identity and Data Correlation

A single endpoint may have different identifiers in Intune, JAMF, CrowdStrike, Tanium, Tenable, Entra ID, and ServiceNow. A dedicated identity bridge is therefore required to create a canonical device record and preserve source-specific identifiers.

| Field | Purpose |
| --- | --- |
| CanonicalDeviceID | Stable reporting identifier used throughout the curated model. |
| SourceSystem | System that supplied the identifier. |
| SourceDeviceID | Native identifier from the source system. |
| SerialNumber | Preferred hardware correlation attribute. |
| HardwareUUID | Strong platform-level matching attribute where available. |
| Hostname | Useful but not independently reliable because hostnames can change or be reused. |
| PrimaryUser | Supporting correlation and organizational enrichment attribute. |
| MatchMethod | Rule used to create the match. |
| MatchConfidence | High, medium, or low confidence score. |
| EffectiveFrom / EffectiveTo | History of identifier changes and device replacements. |

## 6.1 Recommended Matching Precedence

Exact serial number and platform compatibility.

Exact hardware UUID or platform device UUID.

Exact source-native device ID previously mapped to the canonical device.

Exact Entra device ID or management-system ID.

Exact ServiceNow asset tag plus serial number.

Hostname plus primary user plus platform.

Hostname-only match, flagged for review and assigned low confidence.

Preserve unresolved records instead of dropping them.

Publish unmatched and low-confidence counts on the data quality dashboard.

Allow manual stewardship overrides with owner, reason, and effective date.

Detect one-to-many and many-to-one conflicts such as duplicated serial numbers or re-used hostnames.

# 7. Power BI Semantic and Presentation Architecture

## 7.1 Semantic Model

Create one certified semantic model for the EUC audit-readiness domain.

Use one-to-many, single-direction relationships from dimensions to facts.

Keep complex data preparation and compliance evaluation outside Power BI where practical.

Create a dedicated measures table for shared calculations.

Mark the date dimension as the official date table and use date keys consistently.

Use calculation groups or reusable measure patterns for current snapshot, trend, prior period, and target comparisons where supported.

Hide technical identifiers and intermediate columns from report consumers.

Document each business measure, source, owner, and calculation rule.

## 7.2 Dashboard Portfolio

| Dashboard | Primary Audience | Purpose |
| --- | --- | --- |
| Executive Audit Readiness | EUC leadership, risk, audit | Cross-domain posture, trends, high-risk failures, exceptions, evidence status. |
| Device and Configuration | Engineering and platform owners | Baseline, antivirus, firewall, agent coverage, passwordless, drift. |
| Encryption and Data Protection | Security and endpoint teams | BitLocker/FileVault, escrow, portable media, exception monitoring. |
| Vulnerability and Patch | Vulnerability, patch, and platform teams | Severity, SLA, patch posture, aging, undefined findings. |
| Asset and Device Lifecycle | Asset, service management, EUC operations | Population, lost/stolen, reconciliation, sanitization, disposal, EOL. |
| Software Lifecycle | Software governance, packaging, service management | Request-to-retirement flow, EOL/OOS, unsupported installations. |
| Exceptions and Remediation | Risk owners and control owners | Active, expiring, expired exceptions and overdue remediation. |
| Evidence and Annual Review | Document owners, audit coordination | Document currency, annual review, control coverage, evidence history. |
| Data Quality and Operations | Data owners and report support | Refresh, correlation, completeness, duplicate, freshness, pipeline status. |

## 7.3 Evidence Output

Use Power BI dashboards for interactive analysis and operational monitoring.

Use paginated reports for formally formatted, repeatable audit evidence.

Use CSV extracts for detailed endpoint-level evidence where auditors require raw populations.

Retain report execution date, source snapshot date, filters, rule version, and preparer/approver metadata.

Publish approved evidence packages to SharePoint using consistent naming, period, control, and retention metadata.

# 8. Security, Access, and Compliance

| Control Area | Recommended Approach |
| --- | --- |
| Source access | Use managed identities or service principals with read-only, least-privilege permissions. Avoid personal credentials. |
| Secrets | Store secrets in an approved vault and rotate them according to enterprise policy. |
| Data classification | Classify device, user, vulnerability, and audit evidence data; restrict exports accordingly. |
| Power BI access | Use Entra groups for workspace, app, and dataset access. Separate developers, publishers, and consumers. |
| Row-level security | Apply business-unit, regional, or support-group filtering where broad endpoint visibility is not appropriate. |
| Export control | Limit or monitor export of device-level and vulnerability-level data. Apply sensitivity labels where available. |
| Audit logging | Retain pipeline, model refresh, workspace, report usage, and evidence publication logs. |
| Retention | Define retention for raw data, historical snapshots, audit evidence, exceptions, and controlled documents. |
| Environment separation | Use development, test, and production workspaces, pipelines, parameters, and data connections. |
| Change control | Version data transformations, compliance rules, semantic models, and reports; require validation before production release. |

# 9. Evidence Repository Architecture

SharePoint should be used as the controlled repository for policies, standards, procedures, meeting evidence, process diagrams, RFI records, and approved audit evidence. The repository should emphasize metadata, ownership, review cycles, and traceability rather than relying on folder names alone.

| Library or List | Purpose | Key Metadata |
| --- | --- | --- |
| Policies, Standards and Procedures | Controlled EUC documentation. | Document type, domain, control, owner, version, effective date, next review, authoritative source. |
| Audit Evidence | Approved evidence packages by control and reporting period. | Audit/RFI, control, evidence period, source snapshot, preparer, approver, retention date. |
| Monthly Governance Materials | Recurring meeting decks and evidence. | Meeting type, reporting month, domain, owner, approval state. |
| Process Library | End-to-end process flows and operating procedures. | Process owner, inputs, outputs, systems, dependencies, hand-offs, control mapping. |
| RFI Catalog | Normalized requests and standard evidence responses. | RFI ID, request, regulation/control, evidence type, data source, report, owner, automation status. |
| Exception Register | Only if an enterprise risk system is unavailable. | Control, device or population, approval, justification, compensating control, expiration, risk owner. |

## 9.1 RFI Normalization

Assign a reusable RFI identifier and description.

Map each request to regulations, audit controls, and EUC standards.

Define the required population, evidence period, filters, and approval process.

Identify the authoritative data source and standard dashboard or export.

Retain prior evidence packages and response history.

Track whether the request is automated, partially automated, or manual.

# 10. Data Quality and Operational Controls

| Control | Example Metric |
| --- | --- |
| Freshness | Hours since last successful source load compared with expected threshold. |
| Completeness | Percentage of active devices with required source records and organizational ownership. |
| Correlation | Percentage of source devices mapped to a canonical device at high confidence. |
| Uniqueness | Duplicate serial numbers, device IDs, hostnames, and active asset records. |
| Validity | Invalid dates, unexpected statuses, negative counts, or malformed identifiers. |
| Consistency | Conflicting lifecycle, encryption, OS, owner, or management states across systems. |
| Evaluation coverage | Percentage of the applicable population that received a valid control evaluation. |
| Pipeline reliability | Successful runs, failed runs, rejected records, retry count, and recovery time. |
| Reconciliation | Difference between source totals, curated totals, dashboard totals, and approved evidence totals. |

Operational requirement The Power BI solution should include a restricted data quality and refresh operations page. Report consumers must be able to distinguish a true compliance failure from missing or delayed source data.

# 11. Delivery Phases

| Phase | Scope | Key Outcomes |
| --- | --- | --- |
| Phase 1 - Foundation and MVP | Control definitions, source inventory, device identity, canonical schema, mock data, executive and configuration dashboards. | Validated architecture, initial semantic model, dashboard patterns, audit export proof of concept. |
| Phase 2 - Encryption, Vulnerability and Patch | Tanium/Tenable integration, encryption, patch SLA, vulnerability findings, historical snapshots. | Security posture dashboards, detailed finding evidence, automated monthly and quarterly exports. |
| Phase 3 - Lifecycle and Software | ServiceNow asset, CMDB, request, change, software inventory, EOL/OOS, reconciliation. | Asset lifecycle and software lifecycle dashboards with ownership and exception tracking. |
| Phase 4 - Repository and RFI Automation | SharePoint design, document register, annual review, RFI catalog, approved evidence publication. | Central evidence repository, normalized audit responses, document governance dashboard. |
| Phase 5 - Operationalization | Alerts, RLS, deployment pipelines, support procedures, data quality monitoring, training. | Production operating model, certified dataset, repeatable controls, Fiserv self-service capability. |

## 11.1 Recommended MVP Exit Criteria

Device population reconciles to agreed authoritative sources within the approved tolerance.

Configuration and encryption metrics have signed-off definitions and test cases.

Historical snapshots can reproduce at least three prior reporting periods.

Every non-compliant device is traceable to a source record and collection timestamp.

Unknown and stale records are separately reported.

An audit-ready detailed export can be generated using repeatable filters.

Data refresh and failure status are visible to report support staff.

Documentation covers source mapping, model, measures, refresh, security, and support.

# 12. Roles and Governance

| Role | Responsibilities |
| --- | --- |
| EUC Product Owner | Prioritizes reporting use cases, approves scope, and owns business outcomes. |
| Control Owners | Define controls, thresholds, applicability, evidence requirements, and remediation SLA. |
| Source-System Owners | Approve access, explain source semantics, and resolve extraction issues. |
| Cyber Data Team | Operates ingestion, data lake, curated pipelines, retention, and data quality controls. |
| Reporting/Data Model Team | Designs schema, semantic model, measures, Power BI reports, and exports. |
| Audit and Risk Stakeholders | Validate evidence requirements, control mappings, retention, and response process. |
| SharePoint Repository Owner | Maintains information architecture, metadata, permissions, review workflows, and retention. |
| Data Stewards | Resolve identity conflicts, ownership gaps, unmatched records, and reference-data issues. |
| Platform Support | Operates refresh, deployment, monitoring, incident response, and release management. |

## 12.1 Governance Cadence

Weekly implementation working session during delivery.

Monthly control-definition and data-quality review.

Monthly evidence publication and approval cycle.

Quarterly architecture, security, and access review.

Annual control, document, retention, and RFI catalog certification.

# 13. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Cyber data lake does not contain required fields | Dashboard or control cannot be completed as designed. | Perform source-to-requirement mapping early; define supplements and formally track data gaps. |
| Conflicting device identities | Incorrect population and duplicated or missing compliance results. | Implement identity bridge, confidence scoring, reconciliation, and stewardship workflow. |
| Current-state sources lack history | Prior audit evidence cannot be reproduced. | Begin scheduled snapshot retention before dashboard completion. |
| Control definitions are ambiguous | Stakeholders disagree with results and audit evidence is challenged. | Create signed-off definitions, applicability rules, examples, and test cases. |
| Logic is embedded only in Power BI | Rules become difficult to reuse, test, and audit. | Place core compliance evaluation in the curated layer or governed metadata framework. |
| Missing data appears compliant | Compliance is overstated. | Use explicit unknown and stale statuses plus evaluation coverage metrics. |
| Broad access exposes sensitive endpoint data | Security and privacy concern. | Use RLS, least privilege, sensitivity labels, and export controls. |
| Repository becomes an unmanaged file share | Evidence is difficult to find and review. | Use metadata, content types, ownership, review workflow, retention, and dashboards. |
| One-off audit requests continue | Manual effort remains high. | Maintain RFI catalog, standard reports, approved evidence templates, and automation backlog. |

# 14. Success Criteria and Recommended Next Steps

## 14.1 Success Criteria

Automated, repeatable evidence generation replaces recurring manual data collection.

Report totals reconcile to authoritative sources and are supported by documented tolerances.

Historical results can be reproduced using retained snapshots and versioned control logic.

Fiserv report owners can add, modify, or retire controls through a governed framework.

Exceptions, remediation ownership, expiration, and risk records are integrated into reporting.

Device, software, lifecycle, and evidence data use common dimensions and definitions.

Data quality, refresh status, and source coverage are transparent.

Audit requests map to a normalized RFI catalog and standard evidence package.

Power BI dashboards, paginated reports, CSV exports, and SharePoint evidence records use consistent definitions.

## 14.2 Immediate Next Steps

Confirm Phase 1 control inventory, dashboard audience, and formal evidence requirements.

Complete a source-to-field assessment against Intune, JAMF, CrowdStrike, Tanium, Tenable, ServiceNow, and the Cyber data lake.

Approve the canonical device identity and source precedence rules.

Approve the core schema, snapshot frequency, retention period, and compliance status model.

Load the provided CSV mock data into Power BI and validate the proposed semantic model and dashboard wireframes.

Define production access, service identities, workspace structure, RLS, and deployment process.

Build the device/configuration MVP and conduct metric reconciliation with source-system owners.

Establish the SharePoint repository structure and RFI catalog in parallel with dashboard delivery.

Final recommendation Begin with the data foundation, identity correlation, and signed-off control definitions. Dashboard development should proceed in parallel only after these elements are sufficiently stable to prevent rework and inconsistent audit results.

# Appendix A - Recommended Power BI Model Relationships

| One Side | Many Side |
| --- | --- |
| Dim_Date[DateKey] | Fact_Configuration[SnapshotDateKey] |
| Dim_Date[DateKey] | Fact_Encryption[SnapshotDateKey] |
| Dim_Date[DateKey] | Fact_Patch[SnapshotDateKey] |
| Dim_Date[DateKey] | Fact_Vulnerability[SnapshotDateKey] |
| Dim_Device[DeviceID] | All device-domain fact tables[DeviceID] |
| Dim_Software[SoftwareID] | Fact_SoftwareInventory and Fact_SoftwareWorkflow[SoftwareID] |
| Dim_Control[ControlID] | Fact_Exception and detailed control evaluation facts[ControlID] |
| Dim_Region[RegionID] | Dim_Device[RegionID] |
| Dim_Organization[OrganizationID] | Dim_Device[OrganizationID] |
| Dim_Platform[PlatformID] | Dim_Device[PlatformID] |

All relationships should normally use single-direction filtering from the dimension to the fact. Direct fact-to-fact relationships should be avoided.